LOUTAS Care

Phase 2 Completion Report — Framework Architecture

LOUTAS AI Engineering Framework (LAEF) — Official Baseline: LAEF v1.1

| Field | Value |
| --- | --- |
| Document Title | Phase 2 Completion Report — Framework Architecture |
| Book | LAEF — LOUTAS AI Engineering Framework |
| Knowledge Base Area | 16-AI-Engineering-Framework |
| Baseline Release | LAEF v1.1 (Released) |
| Status | Final |
| Owner | Enterprise AI Governance Office |
| Approval Authority | Product Owner |
| Date | 2026-07-30 |

# 1. Executive Summary

Phase 2 of the LOUTAS AI Engineering Framework (LAEF) — Framework Architecture — is complete and formally closed on the approved LAEF v1.1 baseline. Phase 2 delivered the architectural constitution and the detailed architecture of every layer defined in the Phase 1 architecture overview (LAEF-004).

Five governance documents (LAEF-008 through LAEF-012) were drafted, reviewed, and approved through the standard per-document approval gate. Together they define nine architectural layers across four tiers, each with a single responsibility and a formal contract, all conforming to the LAEF-008 architectural constitution. The result was released as LAEF v1.1 — a minor, backward-compatible extension of the v1.0 Foundation baseline that introduces no architectural change to any v1.0 document and alters no framework invariant.

# 2. Phase Objectives

Per the Framework Roadmap (LAEF-007), Phase 2 set out to:

- Detail the architecture of the layers established at overview level in LAEF-004.

- Establish a single architectural constitution to keep all tier documents consistent.

- Define a formal contract for every layer, with explicit dependencies, interfaces, and isolation.

- Preserve the framework invariants (model-agnostic, knowledge-authoritative, human-in-the-loop, separation of governance and execution, single source of truth).

- Assemble and release the LAEF v1.1 baseline.

# 3. Scope Completed

All planned Phase 2 scope was delivered:

- LAEF-008 — Layer Architecture Foundations & Design Principles (the architectural constitution).

- LAEF-009 — Foundation Tier Architecture (Core & Governance layers).

- LAEF-010 — Knowledge & Context Tier Architecture (Knowledge & Context layers).

- LAEF-011 — Execution Tier Architecture (Agent, Workflow & Playbook layers).

- LAEF-012 — Assurance & Evolution Tier Architecture (Quality & Learning layers).

Nine layers and nine layer contracts are now defined. The area index was updated and the LAEF v1.1 release was cut.

# 4. Approved Documents (LAEF-001 through LAEF-012)

| ID | Title | Version | Status |
| --- | --- | --- | --- |
| LAEF-001 | Framework Vision & Mission | 1.0 | Approved |
| LAEF-002 | Core Principles & Philosophy | 1.0 | Approved |
| LAEF-003 | Scope & Objectives | 1.0 | Approved |
| LAEF-004 | Framework Architecture Overview | 1.0 | Approved |
| LAEF-005 | Governance Overview | 1.0 | Approved |
| LAEF-006 | Versioning Strategy | 1.0 | Approved |
| LAEF-007 | Framework Roadmap | 1.0 | Approved |
| LAEF-008 | Layer Architecture Foundations & Design Principles | 1.0 | Approved |
| LAEF-009 | Foundation Tier Architecture | 1.0 | Approved |
| LAEF-010 | Knowledge & Context Tier Architecture | 1.0 | Approved |
| LAEF-011 | Execution Tier Architecture | 1.0 | Approved |
| LAEF-012 | Assurance & Evolution Tier Architecture | 1.0 | Approved |

LAEF-001 through LAEF-007 were approved in Phase 1 (LAEF v1.0). LAEF-008 through LAEF-012 were approved in Phase 2 and introduced in LAEF v1.1.

# 5. Key Architectural Decisions

- LAEF-008 was established as the architectural constitution, sitting above the tier documents; every Phase 2 (and future) architecture document must conform to it.

- Each layer exposes exactly one contract, specified with a standard contract template (responsibility, inputs, outputs, pre/postconditions, guarantees, failure behavior, version).

- Dependencies follow one allowed direction — governance to knowledge/context to execution to assurance — the graph is acyclic, and the only upward edge is the learning feedback loop.

- The Agent Layer is the sole model-specific boundary; all other layers remain model-agnostic.

- The Learning Layer carries the single sanctioned upward feedback edge.

- Architectural Decision Governance: any change to a normative architectural rule requires an approved ADR, centralized in the repository ADR directory and referenced (never duplicated).

# 6. Deliverables Produced

- Five approved governance documents (LAEF-008 through LAEF-012), each with formal contracts, LAEF-008 conformance tables, and dual Mermaid + PlantUML diagrams with explanations.

- Updated 16-AI-Engineering-Framework area index (README-LAEF) listing all thirteen documents.

- LAEF v1.1 Release Manifest (LAEF-REL-1.1), recording the full 13-document baseline.

- Rebuilt GitHub-ready repository package with updated MASTER_INDEX and PROJECT_STATUS.

# 7. Deferred Work (Phase 3 and Beyond)

Consistent with the roadmap, the following remain deferred to their phases:

- Phase 3 — Core Engines: internal design of the eight engines that realize the layers.

- Phase 4 — Governance: detailed governance mechanisms beyond the LAEF-005 overview.

- Phase 5 — Agent Framework; Phase 7 — Workflow Library; Phase 8 — Playbooks: populated execution content.

- Phase 6 — Knowledge Integration: operational wiring of the Knowledge and Context layers to the Knowledge Base.

- Phase 9 — Quality System; Phase 10 — Continuous Improvement: operational quality and learning systems.

# 8. Risks and Open Items

- The LAEF book designation (LC-BOOK number) remains unratified — low priority, non-blocking.

- Pre-existing repository inconsistency: 01-Governance/DOC-001-Documentation-Lifecycle.md carries the internal Document ID GOV-001 (filename/ID mismatch). LAEF references resolve correctly by ID; correcting the repo file is outside LAEF scope.

- STD-016 and LAEF-013 are intentional forward references (planned standard / extensibility), not broken links.

- Scope-creep into Phase 3+ is mitigated by explicit boundary sections in each Phase 2 document.

- CHANGELOG.md and REPOSITORY_MANIFEST.md were intentionally not updated with LAEF entries (outside the approved packaging scope); optional future housekeeping.

# 9. Lessons Learned

- Foundation assessment must inspect the actual repository, not rely on partial search results. The 11-AI namespace collision was identified only when the full repository was provided, and required a governed namespace migration — a direct application of the framework's own "knowledge before assumption" principle.

- The constitution-first approach (approving LAEF-008 before the tier documents) kept the five documents consistent and shorter, avoiding duplicated contract and dependency rules.

- Dual-notation diagrams with explanatory paragraphs materially improved reviewability and made each document understandable without rendering.

- Strict per-document approval gates kept scope controlled and produced a clean, traceable baseline.

# 10. Official Approval Record

| Field | Value |
| --- | --- |
| Phase | Phase 2 — Framework Architecture |
| Baseline Release | LAEF v1.1 (Released) |
| Documents Approved | LAEF-008, LAEF-009, LAEF-010, LAEF-011, LAEF-012 (all v1.0) |
| Release Manifest | LAEF-REL-1.1 — Released |
| Decision | Approved |
| Approved By | Product Owner (Ahmed Saleh) |
| Approval Date | 2026-07-30 |
| Backward Compatibility | Additive within v1.x; no migration required |

# 11. Recommendations for Phase 3

- Proceed to Phase 3 — Core Engines, specifying the eight engines (Context, Knowledge, Task, Workflow, Decision, Agent, Quality, Learning) that realize the layers.

- Begin Phase 3 with an engine-set design specification (mirroring the LAEF-008 approach) before drafting individual engine documents.

- Reuse the layer contracts defined in LAEF-009 through LAEF-012 as the engines' interfaces, ensuring the engines conform to LAEF-008.

- Ratify the LAEF book (LC-BOOK) designation as a housekeeping item.

- Maintain the per-document approval-gate cadence and dual-notation diagram standard.

End of Phase 2 Completion Report — LOUTAS AI Engineering Framework (LAEF v1.1)