LOUTAS Care

LAEF v1.3 — Baseline Readiness Review

Evaluation of LAEF v1.3 as the Official Permanent Engineering Baseline

| Field | Value |
| --- | --- |
| Document Title | LAEF v1.3 Baseline Readiness Review |
| Book | LAEF — LOUTAS AI Engineering Framework |
| Baseline Under Review | LAEF v1.3 (Released) |
| Status | Final |
| Owner | Enterprise AI Governance Office |
| Approval Authority | Product Owner |
| Date | 2026-07-31 |
| Recommendation | GO |

# 1. Executive Summary

LAEF v1.3 is complete, internally consistent, fully governed, and ready to serve as the permanent engineering baseline for LOUTAS products. Phases 1 through 4 — Foundation, Layer Architecture, Core Engines, and Governance — are complete, delivered across four additive, backward-compatible releases (v1.0 to v1.3) comprising 28 documents in the 16-AI-Engineering-Framework area.

The repository has been validated end to end, packaged as a GitHub-ready deliverable, and protected with a proprietary All-Rights-Reserved license. On the evidence in this review, the recommendation is GO: LAEF v1.3 is ready to be frozen as the official engineering framework, with all future change routed through approved ADRs and future releases.

# 2. Architecture Readiness

The architecture is complete and coherent:

- Nine layers across four tiers (LAEF-004), governed by the architectural constitution LAEF-008, with every tier detailed in LAEF-009 through LAEF-012.

- Eight core engines (LAEF-013 through LAEF-021) realize the layers, each reusing its layer contract as its interface — no new interfaces invented.

- Nine formal contracts defined (CoreInvariants, Governance, Knowledge, Context, Agent, Workflow, Playbook, Quality, Learning).

- Invariants preserved: model-agnostic construction with a single model boundary (Agent Engine); a single upward feedback edge (Learning Engine); an acyclic dependency graph; knowledge-first and human-in-the-loop throughout.

- Every architecture and engine document carries a LAEF-008 conformance table.

Assessment: Architecture is READY.

# 3. Governance Readiness

Governance is fully specified from overview to operational detail:

- LAEF-005 provides the governance overview; Phase 4 (LAEF-022 through LAEF-027) expands it into decision rights, approval gates, exception handling, audit and traceability, and compliance verification.

- Each Phase 4 document expands exactly one LAEF-005 section under the LAEF-022 anti-duplication rules; LAEF-005 remains the authoritative overview.

- Architectural Decision Governance (LAEF-008 §14) is in force, with ADR-011 recorded in the ADR directory.

- Every document was approved through the human approval gate; the AI Agent never self-approves; approvals are recorded in each document's revision history.

Assessment: Governance is READY.

# 4. Repository Readiness

The repository passed full validation and preserves the established structure:

- 28 unique document IDs; all cross-references resolve; no broken, obsolete, or dangling forward references.

- 51 Mermaid and 51 PlantUML diagrams — all paired and balanced.

- The pre-existing 11-AI area is byte-identical to the original; only intended files differ.

- Indexes (README-LAEF, MASTER_INDEX), CHANGELOG, RELEASE_NOTES, and PROJECT_STATUS are updated and consistent.

- A proprietary All-Rights-Reserved LICENSE is present at the repository root.

- Packaged as a GitHub-ready ZIP with integrity verified.

Assessment: Repository is READY.

# 5. Documentation Readiness

Documentation is complete and standards-compliant:

- Every document follows the GOV-002 template (metadata, purpose, scope, compliance, dependencies, related documents, revision history).

- Architecture and engine documents include dual-notation diagrams with explanatory text and conformance tables.

- Revision histories record draft and approval events for every document.

- Formal completion reports exist for Phase 2 and Phase 4; release manifests exist for every release.

Assessment: Documentation is READY.

# 6. Release Readiness

| Release | Scope | Type | Status |
| --- | --- | --- | --- |
| LAEF v1.0 | Foundation (LAEF-001–007) | Minor | Released |
| LAEF v1.1 | Architecture (LAEF-008–012) | Minor | Released |
| LAEF v1.2 | Core Engines (LAEF-013–021) | Minor | Released |
| LAEF v1.3 | Governance (LAEF-022–027) | Minor | Released |

All four releases are additive and backward-compatible; release criteria are met; the v1.3 manifest is Released. Assessment: Release is READY.

# 7. Risk Assessment

| Risk | Severity | Mitigation |
| --- | --- | --- |
| v1.3 not yet exercised in real implementation | Medium | Operational validation period; improvements captured for a future v1.4 via ADR |
| LICENSE not yet legally reviewed | Medium | Recommend review by counsel; update entity name if applicable |
| 17-Business-Workflows repository deferred | Low | Approved and planned via ADR-011; non-blocking |
| LC-BOOK designation unratified | Low | Housekeeping; ratify in a future release |
| Phases 5–10 not yet built | Low | Expected; baseline is complete for its defined scope |
| Repository mixes framework and product content | Low | Optional future split of LAEF into its own repo via ADR |

# 8. Future Recommendations (Deferred to Future ADRs and Releases)

- Proceed through the roadmap: Phase 5 Agent Framework, Phase 6 Knowledge Integration, Phase 7 Workflow Library, Phase 8 Playbooks, Phase 9 Quality System, Phase 10 Continuous Improvement.

- Establish the 17-Business-Workflows repository when scheduled (ADR-011).

- Obtain legal review of the LICENSE and finalize the copyright entity.

- Ratify the LAEF book (LC-BOOK) designation.

- Consider a dedicated LAEF repository if open distribution is ever desired.

- Capture operational-validation lessons to drive the first improvement release (v1.4).

All of the above are deferred; none modifies the frozen v1.3 baseline except through an approved ADR and a future release.

# 9. Final Go / No-Go Recommendation

Recommendation: GO.

LAEF v1.3 is mature, internally consistent, fully governed, validated, documented, released, and protected by license. It is recommended for adoption as the official, permanent engineering framework for all future LOUTAS products.

Upon acceptance of this GO recommendation, LAEF v1.3 is considered FROZEN. No architectural change is introduced directly into the framework; every future modification follows the governance process through an approved ADR and a future release (v1.4 or later).

End of Baseline Readiness Review — LOUTAS AI Engineering Framework (LAEF v1.3)